## Slide 1
Best Practices for Design and Construction of Intermodal Transportation Facilities
PPTA 2016 Spring Conference
April 20, 2016

## Slide 2: Presenters
Robert Fiume – Executive Director
County of Lackawanna Transit Systems (COLTS)
Richard Sullivan, RA, LEED AP, GGP – Director of Design,
Sowinski Sullivan Architects
Michael Hartley, P.E., PMP, CCM – Vice President, Principal Engineer
Sowinski Sullivan Architects
Kelly Freeman, RA, LEED AP – Vice President, Principal Architect
Sowinski Sullivan Architects

## Slide 3
Planning
Design
Construction
Success Indicators
Process Management
Results Driven Ideas

## Slide 4: Planning Overview
Project History
Site Selection
Operational & Facility Needs
Lessons Learned
Planning
Design
Construction

## Slide 5
Design Considerations
Stakeholder Coordination
Lessons Learned
Design Overview
Planning
Design
Construction

## Slide 6
Bid Phase
Construction
Stakeholder Coordination
Lessons Learned
Construction Overview
Planning
Design
Construction

## Slide 7
Best Practices in Project Planning

## Slide 8: Project History
COLTS Service Area and Operations
Need for Intermodal Center
Property Selection Study
Funding
COLTS Downtown
System Map
Wyoming Ave Stop

## Slide 9: Operational Needs
Centralized Transit Hub
Multimodal and a True Intermodal
Improved Staff Facilities
What are our goals for this project?

## Slide 10: Facility Needs
Sheltered Public Waiting Space
Safe pedestrian access
Bus Circulation & Layover
Operational Space / Administration
Support Space for Driver Staff
What does the facility need to satisfy the goals?

## Slide 11
Result:
Development of overarching goals and objectives that will guide the overall project through completion
A Right Sized Facility
Facility Needs

## Slide 12
Source
  APTA Architectural & Engineering Design for a Transit Operating and Maintenance Facility, Appendix B: Site Selection Criteria
  APTA-BTS-BMF-RP-001-10
  http://www.apta.com/resources/standards/Documents/APTA-BTS-BMF-RP-001-11.pdf
Shape & Size
  Facility Needs
  Multimodal Circulation Needs
  Layover Needs
Site Selection

## Slide 13: Site Selection (Cont’d)
Expansion
  On-Site
  Off-Site
Locality
  Service Area
  Dead Heads
Regional Access
  Arterials / Highways
  Service Area
Local Access
  Ingress / Egress
  Emergency Services
Zoning / Land Development Ordinances

## Slide 14
Surrounding Neighborhoods
Displacements
Special Restrictions
  Easements
  Geotechnical
Environmental Considerations
  National Environmental Policy Act (NEPA)
  Wetlands / Riparian Areas / Flood Zones
  Hazmat / Contamination
Site Selection (Cont’d)
Keep community in mind!
Anchor a Neighborhood
Landmarking

## Slide 15: Lessons Learned in Project Planning
Patience & Persistence!!!
Choose Your Site Carefully
Develop a Process and Stick to It

## Slide 16
Best Practices in Project Design

## Slide 17: COLTS LTC Stakeholder Coordination
FTA / PennDOT BPT / Lackawanna County
PA DGS
Scranton Sewer Authority
Martz Trailways
City of Scranton, Penn DOT, Other Approval Agencies

## Slide 18: Programming
Delineating a Plan to Meet Planning Phase Goals
Multiple Occupants & Functions
Include Room to Grow

## Slide 19: Programming
Test fit a variety of solutions

## Slide 20
Operational Considerations for Vehicle Traffic
  Multiple Modes
  Vehicle Circulation
Smart Design
BARTA Bus Test
COLTS Bus Test

## Slide 21
Separation of Passengers and Pedestrians from Vehicle Traffic
Accessibility & Level of Service
Smart Design

## Slide 22
Administrative and “Back of House” Support Spaces
  Restrooms, Breakrooms, and Lockers for Drivers
  Breakroom for Ticketing Agents
  Offices
  Storage
  Training Room
Smart Design

## Slide 23
Safety and Security
  Well-Lit Spaces
  Maximize Direct, Clear Sightlines
  Eliminate any potential hiding spaces or niches
  Implied surveillance
Smart Design
Active and Passive

## Slide 24
Safety and Security
  Well-Lit Spaces
  Maximize Direct, Clear Sightlines
  Eliminate any potential hiding spaces or niches
  Implied surveillance
Smart Design
Active and Passive

## Slide 25
Passenger Amenities
  Adequate Seating
  Covered Bicycle Parking
  Schedules
  Arrival and Departure Information
  Sufficient Restroom Quantity
  Vending; Bottle Filling
  Baggage and Freight Handling
Smart Design

## Slide 26
Material Selection
  Durable Materials
  Materials with Long Service Life
  Resistance to Vandalism such as scratching, tagging, and impact
Smart Design
Vandalism Breeds Vandalism

## Slide 27
Green Roof System
  Retains 1.3 gallons of water per foot
  Helps meet tough stormwater retention regulations – 25% improvement
  Extends service life of roofing membrane by 2 – 3 x
  Reduces heat island effect and cooling load
Environmental Footprint

## Slide 28
Building Automation
  Daylighting and Dimming
  Occupancy Sensors
  Energy Use Data
Variety of Benefits:
  Human Capital
  Operating Costs: 25%+ energy savings
  Preventative Maintenance
Environmental Footprint

## Slide 29
High Performance and Insulation Value
Complete Building Envelope
Environmental Footprint

## Slide 30: Lessons Learned in Project Design
Be Proactive
  Anticipate Vandalism
  Anticipate Security Concerns
Design for Durability
Balance Construction Costs vs. Operational and Maintenance Costs

## Slide 31: Best Practices in Project Construction

## Slide 32: Preparing for Construction
Funding Sources
Project Staffing
Permits and Testing
Insurance

## Slide 33: Bid Phase
FTA Requirements
Competitive Bidding
Multiple Prime Construction

## Slide 34: Construction Considerations
Sustainable Construction Practices
Quality Control
Durability
Scope, Schedule, and Budget

## Slide 35
FTA / PennDOT BPT / Lackawanna County
PA DGS
Scranton Sewer Authority
Martz Trailways
City of Scranton, Penn DOT, Other Approval Agencies
COLTS LTC Stakeholder Coordination

## Slide 36: Construction Close-out
Substantial Completion
Final Testing & Commissioning
Contract Close-out
Warranties

## Slide 37: Owner Occupancy
Lease Agreements
Maintenance Agreements
Insurance
Staff & Equipment Moving & Set-up

## Slide 38: Lessons Learned in Project Construction
Quality Management is Critical to Durability
Make a Plan and Stay Flexible
Continuously Manage Scope, Schedule, and Budget

## Slide 39
Planning
Design
Construction
Success Indicators
Process Management
Results Driven Ideas

## Slide 40: Contact Information
Robert Fiume
  Executive Director
  County of Lackawanna Transit System
Richard Sullivan, RA, LEED AP, GGP – Director of Design
  rsullivan@sowinskisullivan.com
Michael Hartley, P.E., PMP, CCM – Vice President, Principal Engineer
  mhartley@sowinskisullivan.com
Kelly Freeman, RA, LEED AP – Vice President, Principal Architect
  kfreeman@sowinskisullivan.com
sparta, nj
philadelphia, pa
harrisburg, pa